UNIT-2 AGILE MINI-PROJECT

Student Record and Academic Management Platform

Agile Project Planning Report

Submitted by

Pranav Yogesh Gaikwad

PRN: 2125UMLM1041

Class: SY AIML

# 1. Study of the Business Problem and Product Vision

Before Agile planning begins, the Product Discovery documents prepared in Unit 1 were reviewed to build a clear understanding of the Student Record and Academic Management Platform.

## Review Summary

- Product Vision Statement: Reviewed to understand the long-term purpose of the platform.

- Mission Statement: Studied to understand how the product will achieve its vision on a day-to-day basis.

- Stakeholders identified: Students, Faculty Members, Administrators, Parents, and Institution Management.

- Business Requirements analyzed: Centralized student data management, reduced manual paperwork, faster reporting.

- Functional Requirements reviewed: Student registration, attendance tracking, marks entry, course management, reporting.

- Non-functional Requirements reviewed: Security, scalability, performance, usability, and data privacy.

- User Personas studied: Faculty Member (records attendance/marks), Student (views records), Admin (manages master data).

- Minimum Viable Product (MVP) understood: Login, Student Registration, Attendance Recording, and Basic Reporting.

- Product Roadmap reviewed: Phased rollout starting with core student and attendance modules, followed by academic performance and reporting features.

This review ensured the team fully understood the objectives and scope of the platform before translating requirements into Agile deliverables.

# 2. Agile Product Vision

## Product Vision Statement

“Develop a secure and user-friendly Student Record and Academic Management Platform that enables educational institutions to efficiently manage student records, attendance, academic performance, course registration, and reporting through a scalable web-based application.”

## Vision Elements

- Overall Product Objective: Digitize and centralize academic administration to improve accuracy and reduce manual effort.

- Primary Users: Students, Faculty Members, Administrators, and Parents.

- Business Benefits: Reduced administrative workload, faster access to records, improved transparency, and data-driven decision-making.

- Measurable Success Criteria: 90% reduction in manual attendance errors, report generation time reduced from days to minutes, 95% user adoption within first semester.

- Project Constraints: Limited development timeline, budget restrictions, need for compliance with institutional data privacy policies.

- Expected Software Capabilities: Student management, course management, attendance tracking, marks and grading, notifications, authentication and security, and reporting.

# 3. Scrum Team Structure and Roles & Responsibilities

The project team is organized into the standard Scrum roles, each with clearly defined responsibilities as shown below.

| Role | Responsibilities |
| --- | --- |
| Product Owner | Defining product requirements; prioritizing the Product Backlog; representing stakeholder interests; accepting completed work. |
| Scrum Master | Facilitating Scrum ceremonies; removing project impediments; ensuring Agile practices are followed; supporting team collaboration. |
| Development Team | Designing the application; writing code; testing software; preparing documentation; demonstrating completed features. |

## Team Assignment (Sample)

- Product Owner: Pranav Yogesh Gaikwad

- Scrum Master: Assigned team member

- Development Team: Remaining team members responsible for design, development, and testing

# 4. Project Epics

The complete application was organized into seven high-level functional modules (Epics), each covering a related set of features.

| Epic | Name | Features |
| --- | --- | --- |
| Epic 1 | Student Management | Student Registration, Student Profile Management, Student Search, Student Update, Student Deletion |
| Epic 2 | Course Management | Add Course, Update Course, Assign Students, View Course Details |
| Epic 3 | Attendance Management | Record Attendance, View Attendance, Attendance Reports |
| Epic 4 | Marks and Academic Performance | Enter Marks, Update Marks, Calculate Grades, Generate Result Sheets |
| Epic 5 | Authentication and Security | User Login, Logout, Password Reset, Role-Based Access Control |
| Epic 6 | Notifications | Attendance Alerts, Examination Notifications, Result Notifications |
| Epic 7 | Reporting | Student Reports, Attendance Reports, Performance Reports, Course Reports |

# 5. User Stories and 6. Acceptance Criteria

Every Epic was broken down into User Stories using the standard Agile format: “As a <role>, I want to <goal> so that <benefit>.” Acceptance Criteria were defined for each story to establish a clear definition of “Done.”

## Epic 1 – Student Management

### User Story

As a Administrator, I want to register a new student in the system so that student records are created and available for academic tracking.

Acceptance Criteria:

- Registration form loads successfully.

- All mandatory fields are validated.

- Student record is saved to the database.

- A unique Student ID is generated.

- Confirmation message is displayed after successful registration.

### User Story

As a Administrator, I want to search for a student by name or ID so that I can quickly locate and manage student information.

Acceptance Criteria:

- Search bar accepts name or Student ID.

- Matching results are displayed within 2 seconds.

- No-result state shows an appropriate message.

- Search results link to the full student profile.

## Epic 2 – Course Management

### User Story

As a Administrator, I want to add a new course so that students can be enrolled and taught according to the curriculum.

Acceptance Criteria:

- Course form accepts course name, code, and credits.

- Duplicate course codes are rejected.

- Course is saved and appears in the course list.

- Success notification is shown on save.

### User Story

As a Administrator, I want to assign students to a course so that enrollment records are accurate for attendance and grading.

Acceptance Criteria:

- Available students list is displayed.

- Multiple students can be assigned in one action.

- Assigned students appear under the course roster.

- Duplicate assignments are prevented.

## Epic 3 – Attendance Management

### User Story

As a Faculty Member, I want to record student attendance so that attendance records remain accurate and updated.

Acceptance Criteria:

- Faculty can select a course.

- Faculty can select a lecture date.

- Faculty can mark attendance.

- Attendance records are saved successfully.

- Attendance reports can be generated.

### User Story

As a Student, I want to view my attendance record so that I can monitor my attendance percentage.

Acceptance Criteria:

- Attendance summary loads for the logged-in student.

- Attendance is displayed course-wise.

- Overall attendance percentage is calculated correctly.

- Low-attendance warning is displayed if below threshold.

## Epic 4 – Marks and Academic Performance

### User Story

As a Faculty Member, I want to enter marks for students so that academic performance can be tracked and graded.

Acceptance Criteria:

- Faculty can select course and exam type.

- Marks can be entered for each enrolled student.

- Marks are validated against maximum marks.

- Entered marks are saved successfully.

### User Story

As a System, I want to calculate grades automatically so that students receive accurate and consistent grading.

Acceptance Criteria:

- Grades are computed based on predefined grading rules.

- Grade calculation is triggered after marks entry.

- Result sheet reflects the calculated grade.

- Errors in grade computation are logged.

## Epic 5 – Authentication and Security

### User Story

As a Registered User, I want to log in to the platform so that I can securely access my dashboard and data.

Acceptance Criteria:

- Login page loads successfully.

- Registered users can log in.

- Invalid credentials display appropriate error messages.

- Successful login redirects to the dashboard.

- Session management functions correctly.

### User Story

As a Registered User, I want to reset my forgotten password so that I can regain access to my account securely.

Acceptance Criteria:

- Password reset link is sent to the registered email.

- Reset link expires after a set duration.

- New password must meet security criteria.

- User is notified of successful password change.

## Epic 6 – Notifications

### User Story

As a Student, I want to receive attendance alerts so that I am aware when my attendance falls below the required threshold.

Acceptance Criteria:

- Alert is triggered when attendance drops below the set limit.

- Notification is delivered via email or in-app message.

- Alert includes current attendance percentage.

- Duplicate alerts are not sent repeatedly for the same event.

## Epic 7 – Reporting

### User Story

As a Administrator, I want to generate a performance report so that institutional academic performance can be reviewed and analyzed.

Acceptance Criteria:

- Report can be filtered by course, class, or date range.

- Report generation completes within an acceptable time.

- Report can be exported (PDF/Excel).

- Report data matches the underlying academic records.

# 7. Prioritized Product Backlog

All User Stories were consolidated into a single Product Backlog and prioritized based on business value, user importance, technical dependencies, and implementation complexity.

| Priority | Epic | User Story |
| --- | --- | --- |
| High | Authentication | User Login |
| High | Student Management | Add Student |
| High | Student Management | Search Student |
| High | Attendance | Record Attendance |
| Medium | Course Management | Add Course |
| Medium | Reporting | Attendance Report |
| Medium | Notifications | Attendance Alert |
| Medium | Marks and Performance | Enter Marks |
| Low | Marks and Performance | Calculate Grades |
| Low | Dashboard | Academic Analytics |
| Low | Reporting | Performance Report |

# 8. Story Point Estimation

Effort for each User Story was estimated using Story Points through collaborative Planning Poker sessions.

## Estimation Scale

| Story Points | Complexity |
| --- | --- |
| 1 | Very Easy |
| 2 | Easy |
| 3 | Moderate |
| 5 | Difficult |
| 8 | Very Difficult |
| 13 | Highly Complex |

## Story Point Estimation Sheet

| User Story | Epic | Story Points |
| --- | --- | --- |
| User Login | Authentication | 3 |
| Add Student | Student Management | 3 |
| Search Student | Student Management | 2 |
| Record Attendance | Attendance | 5 |
| Add Course | Course Management | 2 |
| Assign Students to Course | Course Management | 3 |
| Enter Marks | Marks and Performance | 5 |
| Calculate Grades | Marks and Performance | 8 |
| Attendance Alert | Notifications | 3 |
| Attendance Report | Reporting | 5 |
| Performance Report | Reporting | 8 |

# 9. Sprint Planning

The Product Backlog was organized into three development Sprints, each with a defined Sprint Goal, Sprint Backlog, and expected deliverables.

## Sprint 1

Goal: Develop user authentication and project setup.

- Repository initialization.

- User registration.

- Login functionality.

- Basic user interface.

- Testing.

## Sprint 2

Goal: Develop Student Management Module.

- Add Student.

- Search Student.

- Update Student.

- Delete Student.

## Sprint 3

Goal: Develop Course and Attendance Management.

- Add Course.

- Assign Courses.

- Record Attendance.

- Attendance Reports.

# 10. Scrum Board

A Scrum Board was created to visually monitor Sprint progress, updated continuously throughout Sprint execution.

| Backlog | To Do | In Progress | Testing | Completed |
| --- | --- | --- | --- | --- |
| Course | Attendance | Notifications |  |  |
| Login | Add Student | Search Student | Reports | Setup |

# 11. Simulated Scrum Ceremonies

## Sprint Planning

- Select User Stories for the Sprint from the Product Backlog.

- Estimate effort using Story Points.

- Define the Sprint Goal for the team.

## Daily Scrum

Each team member answers the following three questions daily:

- What did I complete yesterday?

- What will I do today?

- What challenges am I facing?

## Sprint Review

The team demonstrates completed software features to stakeholders and collects feedback for future Sprints.

## Sprint Retrospective

The team reflects on the Sprint process by discussing:

- What went well?

- What challenges occurred?

- What improvements should be implemented?

# 12. Comparative Study of Agile Frameworks

A comparative study of the major Agile frameworks introduced in the syllabus was prepared to identify the most suitable approach for the project.

| Framework | Key Characteristics | Best Suited For |
| --- | --- | --- |
| Scrum | Fixed-length Sprints, defined roles (PO, SM, Dev Team) | Cross-functional teams needing structured, iterative delivery |
| Kanban | Continuous flow, visual board, WIP limits | Teams needing flexible, ongoing delivery without fixed iterations |
| Extreme Programming (XP) | Emphasizes engineering practices: TDD, pair programming, CI | Projects requiring high code quality and frequent releases |
| Lean Development | Focuses on eliminating waste and maximizing value | Organizations optimizing efficiency across the value stream |
| Large Scale Scrum (LeSS) | Scrum principles applied across multiple teams on one product | Larger products needing multiple coordinated Scrum teams |
| Scaled Agile Framework (SAFe) | Structured framework for enterprise-level Agile scaling | Large organizations needing alignment across many teams |
| Scrum@Scale | Modular scaling of Scrum using a network of Scrum teams | Organizations scaling Scrum while preserving team autonomy |

## Recommendation

For the Student Record and Academic Management Platform, Scrum is recommended as the primary framework. The project is of moderate size with a single, well-defined team, clear stakeholder involvement (institution administration and faculty), and benefits from fixed-length Sprints that deliver working increments (e.g., authentication, student management, attendance) in a predictable, reviewable cadence. Kanban principles (visual board, WIP tracking) are incorporated within Sprints to monitor task flow, but full-scale frameworks such as SAFe, LeSS, or Scrum@Scale are not required since the project does not involve multiple large teams or enterprise-wide coordination.

# Student Deliverables

Upon completion of Unit 2, the following deliverables are submitted as part of this Agile documentation package:

- Agile Project Planning Report

- Product Vision Document

- Scrum Team Structure

- Scrum Roles and Responsibilities Document

- Epic Documentation

- User Story Repository

- Acceptance Criteria Document

- Prioritized Product Backlog

- Story Point Estimation Sheet

- Sprint Planning Document

- Sprint Backlog

- Scrum Board

- Burndown Chart

- Sprint Review Report

- Sprint Retrospective Report

- Agile Framework Comparison Report

- Project Timeline and Release Roadmap

- Complete Agile Documentation for the Project